## Slide 1: Freelance flow
An intergrated client, project,invoice, and expense management, android application for remote freelancers
DALEEN HUNNIPHER OTIENO 672511

## Slide 2: Problem & Justification
Fragmented Workflows: Remote freelancers routinely juggle client notes, invoices, and expense receipts across disconnected apps and spreadsheets.
Multi-Currency Friction: Manual exchange rate calculations between billing, payment, and home tax currencies lead to frequent invoicing errors.
Heavy Desktop Alternatives: Platforms like fiverr,remote.io,quickbooks or Wave are heavy, web-first accounting suites that paywall multi-currency features.
The FreelanceFlow Solution: A mobile-first, offline-capable Android app uniting client productivity with automated multi-currency financial tracking.

## Slide 3: Objectives & Project Scope
In-Scope Features
Multi-Currency Invoices: Automated PDF generation with live/cached exchange rate conversion.
Client & Project Core: Unified client registry, project milestones, and integrated time logging.
Expense & Tax Tagging: Receipt photos attached to specific projects with tax-deduction tagging.
Financial Overview: Real-time normalized earnings, expenses, and tax estimations.
Offline-First Sync: Full local database operation with auto-sync upon reconnection.

## Slide 4: SCOPE BOUNDARIES
Single Freelancer Tool: Excludes multi-user team workspaces, role permissions, or agency features.
Android Only: Focused strictly on native Android; iOS and Web clients are out of scope.
No Legal Tax Filing: Provides tax estimations and organized records, but no certified filing.
No In-App Payments: Excludes live payment collection gateways, payroll, or digital signatures.

## Slide 5: METHODOLOGY-Proposed Agile Timeline (7 Sprints)
Sprint 0
Requirements & Design
UI/UX design in Figma, user stories setup in Jira, and Android project setup.
Sprints 1 - 2
Clients & Projects
Client registry, project tracking foundation, time logging, and local Room DB schemas.
Sprints 3 - 4
Invoicing & Rates
Live exchange-rate API integration, cached fallbacks, invoice builder, and PDF export.
sync, and final QA.
Sprints 5 - 6
Expenses & Delivery
Expense receipt capture, tax estimator, dashboard analytics, offline

## Slide 6: Risk Management & Tech Stack
API Downtime Risk
Third-party exchange rate API limits or outages.
Mitigation: Cache last-known rates locally with clear visual age indicators on invoices.
Offline Sync Conflicts
Data collisions when reconnecting after offline edits.
Mitigation: Implement a simple, deterministic last-write-wins policy with device storage backup
Required Resources
All toolings are open-source and free-tier with zero external project costs.
Android Studio, Jira,Kotlin,Firebase(spark), Figma, Git and GitHub,exchange rate API